## Slide 1
Science Ready Data Products -CoDR
Quality Process
Jeff Kern

## Slide 2
Quality Management Processes for SRDP
Data Product QM
QA of individual products
Metrics TBD
Data Process QM
Not yet defined
Aggregation of Data Product metrics
Project QM
Measures of Effectiveness in achieving the key science drivers
Metrics defined in SEMP
Not the same as ALMA (but related)
Definition effort already started (ALMA & VLASS)
Science Quality vs. Deliverability
Part of Operations Plan
Fraction of QA fails, fraction returned by user
Fractions of projects requesting
SRDP-143

## Slide 3
Quality Assurance of Interfaces
Concern: Quality assurance of interfaces.
Interpret this as “How will you assure that the interface provided to access SRDPs is usable?”
Usability is part of the validation of the interface
  Project Scientist responsible for validation process
  Defined as part of each wave of implementation
  Hope to involve UC and CUC as early adopters/ external validation.
SRDP-125

## Slide 4
Project level I&T and QA Plan Missing
Software I&T done by the DMS Integration Team,
  Under direction of the DMS Architect.
  Section 5 of the DMSD Work Management Plan for SRDP.
  Test plans for each wave are created as a function of the architectural design.
Project level integration (software integration into Operations)
  Defined as part of the Operations Readiness planning.
  Reviewed prior to going live with a production release (SEMP Sec 7.2.2)
Project level testing is based on the progressive validation of L1 requirements.
  Progressive delivery allows corrections as required
SRDP-132

## Slide 5
Summary of SRDP Quality Planning
SRDP plans for several areas of Quality Management:
Data Product Quality Management (or Quality Assurance): Implemented within SRDP operations. Ensures the quality of each delivered data product, and is a deliverable of the SRDP project. The Data Product Quality Management will be delivered by SRDP Operations. Metrics for Data Product QA include overall data traffic, % QA based failures, itemized failure mechanism per product. QA processes governing Large Projects are to be addressed in this plan.
Data Process Quality Management: Implemented within SRDP operations. Quality Management of the processes delivering products to the community. The Data Product Quality Management will be delivered by SRDP Operations. Metrics taken on aggregate production of products, statistics on reprocessing and manual intervention, fraction of projects for which we provide SRDPs, download statistics, and failure mode statistics.
Project Quality Management: A measure of the extent to which the project achieves key drivers and meets stated requirements. We will use a metric driven approach to measure and track project process quality, on timescales commensurate with the implementation phases. Applicable metrics are defined in the Requirements Management section of the SEMP (530-SRDP-010-MGMT).
SRDP-143

## Slide 7
Large Project QA
Concern: Is there a process for defining an acceptable QA level for large project data products? Archive users will likely naively expect that similar products that have passed QA will have similar levels of quality.
Some information is available to the end user
  Products will be labelled as QA performed by the project
  Project must clearly stated their QA process.
SRDP-135
But users don’t always read the documentation!

## Slide 8
Large Project QA
Concern: Is there a process for defining an acceptable QA level for large project data products? Archive users will likely naively expect that similar products that have passed QA will have similar levels of quality.
Protection is three fold:
  QA process will be reviewed as part of the proposal process.
  Large proposals tend to be power users
    Putting their professional reputation at stake
  Signal from the requirements review that many of these projects will opt into using the SRDP processes.
    Large project use case may be more limited than previously anticipated.
SRDP-135