## Slide 1: SRDP Pilot TRR
May 3, 2019

## Slide 2: Objective
Ensure a common understanding of the current state of the project.
  Review L2 deliverables, verification, and validation state.
  Configuration control of test environment
  Review of test plans (verification and validation)
  Gap Analysis (RVTM)

## Slide 3: Path to Pilot Operations
May 3: Test Readiness Review (TRR)
May 17: Operations Readiness Review (ORR)
May 28: Go/No-Go Decision

## Slide 4: Scope Changes
Decrease
Improved RFI Excision in VLA Calibration pipeline.
Previews (image, weblog) through archive interface
Refactored Data Fetcher
  File resolver
  Cache System
Workspace System
  Including migration to capability system.
  Execution metadata
CASA-5.5 Integration
Increase
Product System
  Real fast
Script work arounds for Workspace System.

## Slide 5: Thanks
I appreciate all of the hard work that got us to this point.
Our process is evolving and will continue to evolve, please let me or Bob know about lessons you think we should be learning.